## Slide 1
Debre Markos University
Institute of Technology
School of Computing, Software Eng A/program
Software Quality Assurance and Testing (SEng4112)
Chapter Two
Software Testing

## Slide 2: Contents
Introduction
What is software testing
Basics of Software Testing
Software Testing Process
1

## Slide 3: Introduction
On average, software developers spend 50% of their programming time on finding and fixing bugs.
Professional programmers have 1-3 bugs per 100 lines of code after it is “done”.
The global cost of software debugging rises to $312 billion annually.
Software bugs cost the U.S economy an estimation of $59.5 billion per year.
About $22.2 billion could be eliminated by improved testing that enables earlier and more effective identification and removal of defects.
2

## Slide 4: Cont…
Anyone who has worked with computers or software at tests to the wonders that technology can accomplish.
But for software companies, creating the actual software is only half the battle; devising the method of testing it is equally challenging.
And in order to create excellent software, an effective and efficient software testing is needed.
3

## Slide 5: What is software testing?
Software testing is
  an activity of checking whether the actual results match the expected results and to ensure that the software is defect free.
  the process of verifying and validating a software application to check whether it is working as expected or not.
The intent is to find defects and improve the product quality.
Software testing also helps to identify errors, gaps or missing requirements in contrary to the actual requirements.
It can be done either manually or using automated tools.
4

## Slide 6: Why software testing is required?
No matter how well the software design looks on paper, once the development starts and you start testing the product, you will definitely find lots of defects in the design.
It is not possible to create software with zero defects
The purpose of testing is to find problems – find as many problems as possible
The purpose of finding problems is to fix them – then fix the most important problems, as there isn’t enough time to fix all of them.
5

## Slide 7: Why…
Generally, software testing is required
  To ensure that the product is inline with the requirement of the client
  To ensure that the system is free from any bug that can cause any kind of failure
  To ensure the quality of the product
  To check the reliability of the software
  To make sure that the final product is user friendly
  To stay in the business
6

## Slide 8: Who does the software testing
There is often a debate on who should actually test the software. People often question that why developers are not allowed to test.
A developer generally checks his code several times before he submits it for testing and still in most cases it is never error-free because a developer is generally blind to his own mistakes.
A tester on the other hand looks at software from clients’ point of view. He is unbiased and his focus is only on the specifications and the requirements. So, a tester is able to look into areas that a developer may ignore. So, the testing should always be carried out by independent testers.
7

## Slide 9: Who…
Many times, developers share their work amongst each other and test each other’s work. This is known as buddy/pair testing.
When the development and testing teams are different, there is often a communication gap and sometimes, developers become careless towards coding and do not revise their code because they think that it is all a tester’s job thereby increasing the burden on the tester.
8

## Slide 10: Who…
Every development team should have dedicated testers and every project generally has at least one dedicated testing team.
Some companies believe in having separate teams for different types of testing, this means different teams for usability, performance, security and other forms of testing.
Some companies believe in outsourcing software testing work which means they hire a firm or independent testers or consultants to have a look at and test their project.
9

## Slide 11: What has to be really tested
The tester should have a good understanding about the project requirements.
10

## Slide 12: When is the software testing done?
The earlier the testing team starts testing the software, the easier it would be for the developers to complete the project on time and this would also save a lot of time, money and effort.
Starting testing in the later stages of development can turn out to be an expensive matter as it is very difficult to rectify defects once the software has reached the final stages of development.
Dividing software development into stages and then testing work done in every stage before moving on to the next stage helps in finishing the software development in time with good results.
11

## Slide 13: When…
.
12

## Slide 14: Software testing process
A process is a series of activities performed to fulfill a purpose and produce a tangible output based on a given input.
Processes can be described and hence monitored and improved. A process description must always include:
  A definition of the input
  A list of activities—the procedure
  A description of the output
13

## Slide 15: Software testing life cycle (STLC)
Software testing life cycle defines the stages in testing of software.
It is executed in a systematic and planned manner.
In STLC process, various activities are carried out to improve the quality of the product.
STLC, in general, comprises of the following phases:
14

## Slide 16: 1. Requirement Analysis
Before we go for designing any software, we need to analyze the requirements. Like
  What is the purpose of the application?
  How many users are going to use this?
  What is the traditional process of the client and how our software is going to help our client?
Here testing team gathers as much information as possible about the software which they are going to test.
It’s obvious that if the testing team has good knowledge about the software, then it can test it very well.
15

## Slide 17: 2. Software test planning
Software test planning is the practice of documenting software testing requirements in an organized manner.
The test plan serves as a blueprint to conduct software testing activities as a defined process which is minutely monitored and controlled by the test manager.
16

## Slide 18: Cont…
A test plan is a detailed document that outlines the
  test tasks, (what)
  test strategy, (how)
  test approach, (how)
  testing objectives, (why)
  resources (manpower, software, hardware) required for testing,
  test schedule, (when)
  test estimation and (how much)
  test deliverables. (outputs)
17

## Slide 19: Importance of Software Test Plan
Test plan guides the testing phases to be followed.
Test plan helps us determine the effort needed to validate the quality of the application under test
Helps people outside the test team such as developers, business managers, customers understand the details of testing.
It can be reviewed by the management team and re-used for other projects.
18

## Slide 20: How to write a Software Test Plan
Follow the eight steps below to create a test plan as per IEEE 829
Standard
19

## Slide 21: I. Analyze the product
You must learn a product thoroughly before testing it. How can you test a product without any information about it? The answer is impossible.
You should research clients or the end users to know their needs and expectations from the application.
  Who will use the software?
  What is it used for?
  How will it work?
  What software/ hardware the product uses?
20

## Slide 22: II. Develop Test Strategy
Test strategy is a critical step in making a test plan.
A test strategy is a high-level document which is usually developed by test manager.
This document defines:
  The project’s testing objectives and the means to achieve them
  Determines testing effort and costs
You should follow the steps below
21

## Slide 23: 2.1. Define Scope of Testing
Before the start of any testing activity, scope of the testing should be known. You must think hard about it.
The components of the system to be tested (hardware, software, middleware, etc.) are defined as "in scope"
The components of the system that will not be tested also need to be clearly defined as being "out of scope."
Defining the scope of your testing project is very important for all stakeholders. A precise scope helps you
  Give everyone confidence & accurate information of the testing you are doing
  All project members will have clear understanding about what is tested and what is not
22

## Slide 24: How you determine scope of
To determine scope, you must have
  Precise customer requirement
  Project budget
  Product specification
  Skills and talent of your test team
For instance, if a customer wants you to conduct stress and load testing, but the project budget does not permit to do so. In such a case what will you do?
23

## Slide 25: Cont…
Well, in such case you need to convince the customer that stress and load testing is extra work and will consume significant resources. Give him data supporting your facts. Tell him if we conduct these tests, the budget will increase by XYZ amount. If the customer disagrees, you have to modify your “in scope” and “out of scope” testing
As the software requirement specs, only focus on testing the functions and external interface (in scope testing)
Non-functional testing such as stress and load testing currently will not be tested. (out of scope)
24

## Slide 26: 2.2. Identify Testing Type
A testing type is a standard test procedure that gives an expected test outcome.
Each testing type is formulated to identify a specific type of product bugs. But, all testing types are aimed at achieving one common goal “early detection of all the defects before releasing the product to the customer”
Your team cannot have enough efforts to handle all kind of testing.
As test manager, you must set priority of the testing types
  Which testing types should be focused?
  Which testing types should be ignored for saving cost?
25

## Slide 27: 2.3. Document Risk & Issues
Risk is future’s uncertain event with probability of occurrence and a potential for loss.
Risk | Mitigation
Team members lack the required skill for website testing. | Plan training courses to skill up your members
The project schedule is too tight; it's hard to complete this project on time | Set test priority for each of the test activity.
Test manager has poor management skill | Plan leadership training for the manager
Lack of cooperation negatively affects your employees' productivity | Encourage each team member in his task, and inspire them to greater efforts.
Wrong budget estimate and cost overruns | Establish the scope before beginning work, pay a lot of attention to project planning and constantly track and measure the progress
26

## Slide 28: 2.4. Create Test Logistics
In test logistics, the test manager should answer the following questions:
  Who will test?
  When will the test occur?
You may not know exact names of the tester who will test, but the type of tester can be defined.
To select the right member for specified task, you have to consider if his skill is qualified for the task or not, also estimate the project budget. Selecting wrong member for the task may cause the project to fail or delay.
A person having the following skills is most ideal for performing software testing:
  Ability to understand customers point of view
  Strong desire for quality
  Attention to detail
  Good cooperation
In your project, the member who will take in charge for the test execution is the tester. Based on the project budget, you can choose in-source or outsource member as the tester.
27

## Slide 29: III. Define Test Objective
Test objective is the overall goal and achievement of the test execution. The objective of the testing is
  finding as many software defects as possible;
  ensure that the software under test is bug free before release.
To define the test objectives, you should do the following two steps:
    1. List all the software features (functionality and non-functional) which will be tested.
    2. Define the target or the goal of the test based on the above features
28

## Slide 30: IV. Define Test Criteria
Test criteria is a standard or rule on which a test procedure or test judgment can be based. There’re two types of test criteria:
(a) Suspension criteria
Specify the critical suspension criteria for a test. If the suspension criteria are met during testing, the active test cycle will be suspended until the criteria are resolved.
Example: if your team members report that 40% of test cases failed, you should suspend testing until the development team fixes all the failed cases.
(b) Exit Criteria
It specifies the criteria that denote a successful completion of a test phase.
The exit criteria are the targeted results of the test and are necessary before proceeding the next phase of development.
Example: 95% of all critical test cases must pass.
29

## Slide 31: Cont…
Some methods of defining exit criteria are by specifying a targeted run rate and pass rate.
  Run rate - is the ratio between number of test cases executed/total test cases of test specification.
For example, the test specification has a total of 120 TCs, but the tester only executed 100 TCs. So, the run rate is 100/120 = 0.83 (83%)
  Pass rate - is the ratio between number of test cases passed / test cases executed.
For example, in the above example, 100 TCs executed and 80 TCs passed. So, the pass rate is 80/100 = 0.8 (80%)
This data can be retrieved in test metric documents.
Run rate is mandatory to be 100% unless a clear reason is given.
Pass rate is dependent on project scope, but achieving high pass rate shall be a goal.
30

## Slide 32: V. Resource Planning
Resource plan is a detailed summary of all types of resources required to complete project task. Resource could be human, physical (equipment and materials) and financial needed to complete the test.
The test manager can make the correct schedule & estimation for the project based on the resources he has.
This section represents the recommended resources for your project.
31

## Slide 33: VI. Plan Test Environment
A testing environment is a setup of software and hardware on which the testing team is going to execute test cases.
The test environment consists of real business and user environment, as well as physical environments, such as server, front end running environment.
To finish this task, you need a strong cooperation between test team and development team
You should ask the developer some questions to understand the web application under test clearly.
Here’re some recommended questions. Of course, you can ask the other questions if you need.
    1. What is the maximum user connection which this website can handle at the same time?
    2. What are hardware/software requirements to install this website?
    3. Does the user's computer need any particular setting to browse the website?
32

## Slide 34: VII. Schedule & Estimation
In the test estimation phase, suppose you break out the whole project into small tasks and add the estimation for each task as shown below.
Task | Members | Estimate effort
Create the test specification | Test Designer | 170 man-hour
Perform Test Execution | Tester, Test Administrator | 80 man-hour
Test Report | Tester | 10 man-hour
Test Delivery |  | 20 man-hour
Total |  | 280 man-hour
33

## Slide 35: VIII. Determine Test Deliverables
Test deliverables are list of all the documents, tools and other components that have to be developed and maintained in support of the testing effort.
There are different test deliverables at every phase of the software testing process.
They can be grouped into three.
  1) Test deliverables provided before the testing phase.
  2) Test deliverables are provided during the testing
  3) Test deliverables are provided after the testing cycles is over.
34

## Slide 36: Cont…
1) Test deliverables provided before the testing phase.
  Test plans document.
  Test cases documents
  Test design specifications.
2) Test deliverables are provided during the testing
  Test scripts
  Simulators.
  Test data
  Test traceability matrix
  Error logs and execution logs.
3) Test deliverables are provided after the testing cycles is over.
  Test results/reports
  Defect report
  Release notes
35

## Slide 37: Outline of a test plan
Test plan format and content may vary depending upon different standards. The following format details the points usually covered in a test plan.
Test plan identifier Introduction
Test items Features to be tested
Features not to be tested Approach
Item pass/fail criteria Suspension criteria
Test deliverables Testing tasks
Environmental needs Roles and Responsibilities
Staffing and training needs Schedule
Risks and contingencies Approvals
36

## Slide 38: Brief description
Test Plan Identifier: Provides a unique identifier for the document. Every deliverable has a unique identification number which could be numeric or alphanumeric based on the company configuration management.
Introduction: Brief introduction about the project and objective of the current release. Project could be platform configuration tool and objective could new mobile App interface or new feature / enhancement in existing product or defect fixes.
Test item: Introduction and overview of Software Under Test.
Features to test: In scope features. This could be newly added or updated features. Indirect features that have technical or functional dependency on newly added or updated features.
37

## Slide 39: Cont…
Features not to test: Out of scope features. Excluded product features from current Test Plan. [Note: Provide reasoning for exclusion, like, non-impacted / less impacted / less priority features, as applicable.]
Approach: Strategy to test the software. Includes types of tests and how to test. Functional, performance, security testing using combined [manual + automation], manual only, automation only approach.
Test deliverables: All the deliverables from the testing e.g. approaches, test cases, reports etc.
Item pass/fail criteria: Entry and Exit criteria for all items. E.g.
  Test Case: All Steps passed
  Feature: All test cases executed and no defects are detected.
Testing tasks: All tasks / steps to execute for test planning and execution
  Environmental needs: Infrastructure required for application and testing.
38

## Slide 40: Cont…
Responsibilities: Roles and responsibilities for various testing / supported activities.
Staffing and training needs: Training / hiring needs to bridge the gap of available and expected skill.
Schedule: Test estimation (Efforts) and high-level schedule. Schedule should be for key deliverables or important milestones. Ideally, all test deliverables included in the test plan should be scheduled. Detailed test schedule (at feature or defects or resource level) is prepared at appropriate time during test execution. Risks and Mitigation: Risk identification for applicable items, assumptions, and mitigation plan.
Approvals: Approvals and sign of dates.
    Test plan is a guideline based on which test execution should be tracked. For successful testing and good product test delivery, it is important to update and make required changes in the plan as per changes in the any of the parameter which was basis of the test plan.
39

## Slide 41: 3. Test Design
In software engineering, test design is the process of creating and writing test artifacts for testing a software.
Tasks include:
  ✓Identifying test basis
  ✓Developing test scenarios
  ✓Identifying and describing test cases
  ✓Developing test suite
  ✓Identifying and structuring test scripts
40

## Slide 42: Test Basis
Test basis is the source to create test scenarios and test cases.
It can be
  the application itself or
  the requirement documents such as
    SRS (Software Requirement Specification),
    BRS (Business Requirement Specification), etc.
41

## Slide 43: Test Scenario
A test scenario is any functionality that can be tested.
It is also called test condition or test possibility.
As a tester, you may put yourself in the end user’s shoes and figure out the real-world scenarios and use cases of the Application Under Test (AUT).
Test scenario is what to be tested and a test case is how to be tested.
42

## Slide 44: …Test Scenario
Example 1: Test Scenario for Flight Reservation
For the Flight Reservation Application, a few test scenarios would be
Test Scenario 1: Check the Login Functionality
43

## Slide 45: …Test Scenario
Test Scenario 2: Check that a New Order can be created
Test Scenario 3: Check that an existing Order can be opened
Test Scenario 4: Check that a user, can FAX an order
Test Scenario 5: Check that the information displayed in the HELP section is correct
Test Scenario 6: Check that the information displayed in About section, like version, programmer name, copy right information is correct
44

## Slide 46: …Test Scenario
Apart from these six scenarios, here is the list of all other scenarios
  Update Order
  Delete Order
  Check Reports
  Check Graphs and so on.
We have already learned exhaustive testing is not possible.
Suppose you have time only to execute 4 out of those 6 scenarios which two low priority scenarios of these six will you eliminate.
I am sure most of you would have guessed scenarios 5 & 6 since they are not the core functionality of the application. This is nothing but test prioritization.
45

## Slide 47: Why to create test scenarios?
Test scenarios are created for the following reasons:
  To ensure complete test coverage
  To get approval from various stakeholders like business analyst, developers, customers to ensure the application under test is thoroughly tested. It ensures that the software is working for the most common use cases.
  To quickly determine the testing work effort and accordingly create a proposal for the client or organize the workforce.
  To determine the most important end-to-end transactions or the real use of the software applications.
46

## Slide 48: Test Case
A test case is a set of actions executed to verify a particular feature or functionality of your software application.
A test case is a document which consists of a set of conditions or actions which are performed on the software application in order to verify the expected functionality of the feature.
Here we describe the end to end logical flow of a specific requirement with test data, prerequisites and expected results
Now, consider the Test Scenario: Check Login functionality there are many possible cases like
Test Case 1: Check results by entering valid User Id & Password
Test Case 2: Check results by entering Invalid User ID & Password
Test Case 3: Check response when User ID is Empty & Login Button is pressed, and many more.
47

## Slide 49: Cont…
Below is format of a standard login Test case
48

## Slide 50: Characteristics of Good Test Case
1. Test Cases need to be simple and transparent
Create test cases that are as simple as possible. They must be clear and concise as the author of test case may not execute them.
Use assertive language like go to home page, enter data, click on this and so on. This makes the understanding of the test steps easy and test execution faster.
2. Create Test Case with End User in Mind
Ultimate goal of any software project is to create test cases that meets customer requirements and is easy to use and operate. A tester must create test cases keeping in mind the end users’ perspective.
3. Avoid test case repetition.
Do not repeat test cases. If a test case is needed for executing some other test case, call the test case by its test case id in the pre-condition column
49

## Slide 51: Cont…
4. Do not Assume
Do not assume functionality and features of your software application while preparing test case. Stick to the specification documents.
5. Ensure 100% Coverage
Make sure you write test cases to check all software requirements mentioned in the specification document. Use Traceability Matrix to ensure no functions/conditions is left untested.
6. Test Cases must be identifiable.
Name the test case id such that they are identified easily while tracking defects or identifying a software requirement at a later stage.
7. Implement Testing Techniques
It's not possible to check every possible condition in your software application. Testing techniques help you select a few test cases with the maximum possibility of finding a defect. Example: BVA, EP, etc.
50

## Slide 52: Cont…
8. Self cleaning
The test case you create must return the Test Environment to the pre-test state and should not render the test environment unusable. This is especially true for configuration testing.
9. Repeatable and self-standing
The test case should generate the same results every time no matter who tests it
10. Peer Review.
After creating test cases, get them reviewed by your colleagues. Your peers can uncover defects in your test case design, which you may easily miss.
51

## Slide 53: Test Suit
In software engineering, a test suite is a collection of test cases that are intended to be used to test a software program, to show that it has some specified set of behaviors.
Test suite is a container that has a set of tests which helps testers in executing and reporting the test execution status.
A test suit is a collection of test cases that are grouped for test execution purposes.
52

## Slide 54: Test Script
A test script is a set of instructions (written using a scripting/programming language) that is performed on a system under test to verify that the system performs as expected.
Test scripts are used in automated testing.
53

## Slide 55: Test Data
Test data is the documented data that is basically used to test the software program.
Test data may be produced by the tester, or by a program or function that aids the tester. Test data may be recorded for re-use, or used once and then forgotten.
Test data is divided into two categories.
  Positive test data which is generally gives to system to generate the expected result and
  Negative test data which is used to test the unhandled conditions, unexpected, exceptional or extreme input conditions.
If the test data is inadequately designed, then such test inputs will not cover all possible test scenarios, which impact the quality of the software application under test
54

## Slide 56: 4. Test Environment Setup
Every software is developed by considering hardware and software requirement.
Here we setup the testing environment (e. g. server/client/network, or install the setup if it is window’s application etc.) with the goal of replicating the end-users’ environment.
This step decides on which Platform/OS the tester needs to perform testing of project.
  Example: Use only Internet Explorer, Resolution must be like 136 x 768, or in many large applications they indicate the minimum hardware and software requirement like Photoshop, latest version of Matlab, Oracle, large games etc.
In this phase, according to requirements, they configure required hardware and software.
Tester may or may not involve in setting the configuration.
55

## Slide 57: 5. Test Execution
Once the preparation of test case development and test environment setup is completed, then test execution phase can be kicked off.
Test execution is the process of executing the code and comparing the expected and actual results.
In this phase, testing team start executing test cases based on prepared test planning & prepared test cases in the prior step.
Once the test case is passed then same can be marked as passed.
If any test case is failed then corresponding defect can be reported to the developer team via bug tracking system & bug can be linked for corresponding test case for further analysis.
Ideally, every failed test case should be associated with at least single bug.
56

## Slide 58: Cont…
Once the bug fixed by development team then same test case can be executed based on your test planning.
If any of the test cases are blocked due to any defect then such test cases can be marked as Blocked, so we can get the report based on how many test cases passed, failed, blocked or not run etc.
Once the defects are fixed, same Failed or Blocked test cases can be executed again to re-test the functionality.
57

## Slide 59: 6. Test Reporting and closure
Call out the testing team member meeting & evaluate cycle completion criteria based on test coverage, quality, cost, time, and critical business objectives.
Discuss what all went good, which area needs to be improved & taking the lessons from current STLC as input to upcoming test cycles, which will help to improve bottlenecks in the STLC process.
Test cases & bug reports will analyze to find out the defect distribution by type and severity.
Once complete the test cycle then test closure report & test metrics will be prepared.
58

## Slide 60
59